# Habit OS — Port Completion Plan (100% Legacy Parity)

Goal: close every remaining gap between task_tracker_v3_THEMES.py and the Electron/Python port, so that the port does everything the Tkinter app did. New Electron-only features come after this plan, not during it.

Baseline at time of writing: 172 inventory rows — 139 Done, 15 Partial, 18 Not Started. Section R (6 sibling-app launchers) is excluded by decision — those are separate products, integrated later.

## Step 0 — Triage: rows that should be closed as N/A, not built

Nine of the 33 remaining rows are not real gaps. Building them would be wasted effort. Verify each claim against the legacy source, then mark the row N/A in FEATURE_INVENTORY.md with the reason.

| Row | Feature | Why N/A |
| --- | --- | --- |
| 3 | Atomic save (temp+fsync+rename) | SQLite’s WAL/journal already provides the durability this pattern existed to give a JSON blob |
| 7 | Per-monitor DPI awareness | Chromium handles this natively |
| 21 | Global mouse-wheel scroll dispatch | Browser scrolling is native; the legacy code existed only because Tk has no scroll bubbling |
| 36 | Work motto banner | Dead code in legacy — _work_motto_var is never bound to any widget |
| 99 | Subtask “Deep Work” launcher | Belongs to Section R (excluded) |
| 140 | BDP 6-block one-time migration | Migrates legacy’s own old save format; _bdp_load already folds it before export |
| 170 | _exec_<date> Daily Planner data | The Daily Planner screen was intentionally dropped; no target to import into |
| 172 | swot_* fields | Superseded by the Business Analysis canvas |

Row 29 (Tools menu) is a partial N/A: 6 of its 9 entries are Section R. It is rescoped in Phase 4 below to only the in-scope entries.

After Step 0 the real remaining work is 17 rows, not 33.

## Phase 1 — Theme system completion (highest visible parity gap)

Rows: 15, 147

Current state: renderer/src/themes.ts has 4 palettes (focus, warroom, energy, journey) as ~7 CSS custom properties each. Legacy has 6 named themes and every widget is repainted. Several React components still use hardcoded colors instead of the CSS vars.

Work: 1. Add the two missing palettes: Executive and Rize — read the exact swatches from legacy lines 721–944. 2. Widen the token set beyond 7 vars if the legacy palettes need it (success/warn/danger, chip backgrounds, chart series colors). 3. Audit all 18 components in renderer/src/components/ for hardcoded hex colors and replace them with var(--…). 4. Row 147: add a radio-row theme picker with live swatch previews to SettingsDialog.tsx (currently theme is only the header cycle button + Ctrl+T).

### Prompt for Claude Code

Read FEATURE_INVENTORY.md rows 15 and 147, and legacy lines 721-944 and
15397-15438 of task_tracker_v3_THEMES.py.

1. Add the two missing themes (Executive, Rize) to renderer/src/themes.ts,
   using the actual legacy palette values. Extend the CSS custom-property
   token set if these palettes need tokens the current 7 don't cover.
2. Grep every file under renderer/src/ for hardcoded hex colors and rgba()
   literals. Replace each with the appropriate CSS var so all 6 themes
   repaint the entire UI, not just the shell and modals.
3. Add a theme picker to SettingsDialog.tsx: one radio row per theme with a
   small live swatch preview (bg / surface / accent), matching legacy's
   radio-row layout. It must stay in sync with the header cycle button and
   Ctrl+T.
4. Verify by launching the app and cycling all 6 themes on every page.
5. Update FEATURE_INVENTORY.md rows 15 and 147 to Done, then commit.

## Phase 2 — Data visualisation parity

Rows: 37, 96, 70

Legacy drew these on Tk canvases; the port currently shows plain text or a plain bar. These are the most visible “it looks less finished” gaps.

- Row 37 — TODAY PROGRESS segmented bar: per-project segments on PLAN, gradient fill on FOCUS, milestone glow, 100% celebration state. Legacy 7659–7878, 4894–4947.

- Row 96 — 30-day activity strip: per-day heat colouring, top-strip canvas above each project card. Legacy 6392–6394, 6883–6926.

- Row 70 — Weekly score chart: line + bar combined, best/worst-day callouts. Legacy 17145–17223.

Build these as inline SVG in React. Do not add a charting library — three bespoke charts do not justify the dependency, and the legacy visuals are specific enough that a generic library would fight you.

### Prompt for Claude Code

Port the three remaining chart/visualisation features to inline SVG React
components. No charting library.

Row 37 — read legacy lines 7659-7878 and 4894-4947. Replace the plain
percentage line in ProjectDashboard.tsx with the segmented TODAY PROGRESS
bar: per-project segments on the PLAN view, gradient fill on FOCUS,
milestone glow, and the 100% celebration state.

Row 96 — read legacy lines 6392-6394 and 6883-6926. Add the 30-day
activity strip with per-day heat colouring above each project card.

Row 70 — read legacy lines 17145-17223. Upgrade the week bars in
HabitDashboard.tsx to the full line+bar chart with best-day and worst-day
callouts.

All colours must come from the theme CSS vars added in Phase 1 so the
charts repaint with the theme. Verify each against the legacy rendering
logic, update the three inventory rows, and commit each row separately.

## Phase 3 — BDP view modes

Rows: 130, 131, 132, 134

BdpPanel.tsx (438 lines) currently has one consolidated card view with an inline expand. Legacy has four distinct surfaces.

- 130 Table view — dense per-project summary row. Legacy 13256–13624.

- 131 List view — compact one-line row. Legacy 13668–13723.

- 132 Full-page detail view per plan, autosave, prev/next nav between plans. Legacy 13731–13964.

- 134 Manual drag-reorder with the mouse (port has ▲/▼ buttons). Legacy 13280–13375, 12608–12618.

Row 132 is the highest-value of the four — it is a genuinely different working surface, not a re-skin. Rows 130/131 are cheap once a shared row renderer exists. Row 134 is the lowest value (the ▲/▼ buttons already achieve the outcome) — do it last, and use the HTML5 drag-and-drop API.

### Prompt for Claude Code

Complete the BDP panel to full legacy parity. Read FEATURE_INVENTORY.md
rows 130, 131, 132, 134 first.

1. Row 132 (do this first): add a full-page detail view for a single plan
   — legacy lines 13731-13964. Every field autosaves on blur. Add prev/next
   navigation between plans, and a back-to-list control.
2. Rows 130/131: add a Card / Table / List view switcher. Table = dense
   per-project summary row (legacy 13256-13624). List = compact one-line
   row (legacy 13668-13723). The selected view mode must persist in
   AppState like other settings.
3. Row 134: replace the ▲/▼ swap buttons with real mouse drag-reorder using
   the HTML5 drag-and-drop API, keeping the existing priority-sort mode
   intact and keeping keyboard-accessible fallback controls.

Add an Alembic migration if AppState needs a new column for the view mode.
Update each inventory row and commit per row.

## Phase 4 — Interaction and shell parity

Rows: 22, 29, 30, 60, 82

Smaller, mostly mechanical items.

- 22 Ctrl+W / Esc close-dialog stack, and Ctrl+F focus mode. Requires a real dialog-stack concept in App.tsx (currently Escape is hardcoded to two specific dialogs) and a focus-mode toggle. Legacy 1974–2030.

- 29 Tools menu — rescoped: build the gear dropdown with only the in-scope entries (BDP, Goal Roadmap, Focus Mode, Settings). Section R entries are omitted; note this in the inventory row. Legacy 16237–16332.

- 30 Shared debounced-autosave hook with flash confirmation, replacing the per-component onBlur handlers. Legacy 7605–7640.

- 60 Extend the undo stack to cover reorder and timer-reset.

- 82 Click-on-the-time-text to cycle target presets (15/30/45/60/90/120) as an alternate control alongside the existing stepper. Legacy 2762–2778.

### Prompt for Claude Code

Close the remaining interaction-parity rows: 22, 29, 30, 60, 82. Read each
row in FEATURE_INVENTORY.md and its cited legacy lines before starting.

Row 30 first, since other rows depend on it: build a shared
useDebouncedAutosave hook (debounce + a brief "saved" flash confirmation,
matching legacy lines 7605-7640) and migrate every component's ad-hoc
onBlur autosave onto it.

Row 22: introduce a real dialog stack in App.tsx so Ctrl+W and Escape close
the topmost dialog rather than the two currently hardcoded. Add Ctrl+F
focus mode.

Row 29: add the gear-icon Tools dropdown with only the in-scope entries
(BDP, Goal Roadmap, Focus Mode, Settings). Note in the inventory row that
the Section R entries are deliberately omitted.

Row 60: extend the undo stack to cover task reorder and timer reset.

Row 82: add click-on-the-time-text preset cycling (15/30/45/60/90/120)
alongside the existing stepper for the per-project daily target.

One commit per row, updating the inventory row in the same commit.

## Phase 5 — PLAN review tri-tab

Rows: 77, 78

Legacy’s PLAN screen has a Mindset / Discipline / Consistency tri-tab that shows a condensed second view of Habits data. The inventory deferred these as low value — that judgement was correct for a partial port, but this plan targets full parity, so build them.

Only genuinely net-new content: the last-7-days mindset note history (row 78). Everything else is a condensed re-render of existing data.

Legacy 3705–3759 (Discipline mini-view), 3648–3702 and 3464–3465 (Mindset).

### Prompt for Claude Code

Build the PLAN review tri-tab (inventory rows 77 and 78) — legacy lines
3705-3759, 3648-3702, 3464-3465.

Add a Mindset / Discipline / Consistency tri-tab container to the PLAN
screen. Discipline and Consistency are condensed re-renders of data the
Habits dashboard already fetches — reuse the existing API calls and
components, do not duplicate logic. Mindset is today's note plus a
last-7-days history list, which is net-new: add the API route and engine
function for the 7-day note history if one doesn't exist.

Update rows 77 and 78 and commit.

## Phase 6 — Progressive panel layout (largest single item)

Row 10 — Legacy 15748–16074, 15818–15923.

Compact / partial / full layout modes plus screen-edge docking. This is ~500 lines of legacy layout logic and touches every screen. It is deliberately last because it will conflict with any component still being edited, and because Phase 1’s CSS var audit makes it far easier.

Treat this as its own multi-session task, not one prompt.

### Prompt for Claude Code

Read legacy lines 15748-16074 and 15818-15923 of task_tracker_v3_THEMES.py
and write a design note (do not write code yet) covering:

- what compact / partial / full mode each change in the layout
- how screen-edge docking works and what state it persists
- which of the 18 React components need mode-aware layout
- whether this is best done with CSS container queries, a layout context,
  or both

Show me the note before implementing. Then implement in slices — one
component group per commit — with the mode stored in AppState via a new
Alembic migration.

## Phase 7 — Close-handler completeness

Row 11 — Legacy 17351–17387.

The only genuine gap is “fold today into history” — the port has no daily_history equivalent. Decide first whether the port needs one at all, given that DeepWorkTrend and the habit tables already derive history from per-day records.

### Prompt for Claude Code

Read inventory row 11 and legacy lines 17351-17387.

First determine whether the port actually needs a daily_history table, or
whether the existing per-day records already answer every question legacy's
daily_history answered. Tell me your conclusion before writing code.

If it is needed: add the table, the Alembic migration, and a fold-today
step in the app-close handler in electron/main.ts. If it is not needed,
mark row 11 Done with that reasoning recorded.

## Verification gate — run before declaring 100%

Do a full parity audit against task_tracker_v3_THEMES.py:

1. Re-count FEATURE_INVENTORY.md by status. Every row must be Done, N/A, or
   an explicitly-recorded Section R exclusion. Zero Partial, zero
   Not Started.
2. For 10 randomly chosen Done rows, open the cited legacy lines and
   confirm the port actually does what the legacy code does. Report any row
   whose Done status you cannot justify.
3. Run every test in python/ and report failures.
4. Launch the app, visit every page in all 6 themes, and screenshot each.

Report findings. Do not mark anything Done that you could not verify.

## Order summary

| Phase | Rows | Effort | Why this order |
| --- | --- | --- | --- |
| 0 Triage | 9 rows → N/A | Small | Removes a third of the backlog immediately |
| 1 Themes | 15, 147 | Medium | Every later phase touches colours |
| 2 Charts | 37, 96, 70 | Medium | Biggest visible gap; depends on Phase 1 tokens |
| 3 BDP views | 132, 130, 131, 134 | Medium | Self-contained in one component |
| 4 Interaction | 30, 22, 29, 60, 82 | Small–Medium | Row 30 first; others depend on it |
| 5 PLAN tri-tab | 77, 78 | Medium | New surface, reuses existing data |
| 6 Panel layout | 10 | Large | Touches everything — do it last |
| 7 Close handler | 11 | Small | Decide-then-build |

## Notes

- Commit per row. The existing git history already does this (33 commits, each naming its row numbers). Keep that discipline — it is what makes this audit possible at all.

- Update FEATURE_INVENTORY.md in the same commit as the code. The inventory is the source of truth for “how much is left”; a stale inventory is worse than none.

- Do not start commercial packaging (PyInstaller, licensing, code signing, auto-update) inside these phases. Those are a separate track and mixing them in will make both harder to verify.

- The claim that auto-update is Done (inventory Section Q) does not match the code — electron-updater is in package.json but is never imported. Worth checking during the verification gate.